Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 03 August 2026 |
| --- | --- |
| Team ID | N/A |
| Project Name | ShopEz E-Commerce Application |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | Developer |
| Sprint-1 |  | USN-2 | As a user, I will receive confirmation email once I have registered for the application | 1 | High | Developer |
| Sprint-2 |  | USN-3 | As a user, I can register for the application through Facebook | 2 | Low | Developer |
| Sprint-1 |  | USN-4 | As a user, I can register for the application through Gmail | 2 | Medium | Developer |
| Sprint-1 | Login | USN-5 | As a user, I can log into the application by entering email & password | 1 | High | Developer |
| Sprint-1 | Visual Search Engine | USN-6 | As a user, I can upload or capture an image to search for visually similar products. | 5 | High | Developer |
| Sprint-1 | Visual Search Engine | USN-7 | As a user, I can crop specific regions/objects in an image to refine my visual search. | 3 | High | Developer |
| Sprint-2 | Product Catalog | USN-8 | As a user, I can view interactive 360° product previews and user video reviews. | 3 | Medium | Developer |
| Sprint-2 | Cart & Checkout | USN-9 | As a user, I can perform 1-click express guest checkout via Stripe/Apple Pay. | 3 | High | Developer |
| Sprint-2 | Dashboard | USN-10 | As an admin/seller, I can upload new product inventory and index vector tags. | 3 | High- | Developer |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 7 Days | 10 Jul 2026 | 16 Jul 2026 | 20 | 16 Jul 2026 |
| Sprint-2 | 20 | 7 Days | 17 Jul 2026 | 23 Jul 2026 | 20 | 23 Jul 2026 |
| Sprint-3 | 20 | 7 Days | 24 Jul 2026 | 30 Jul 2026 | 20 | 30 Jul 2026 |
| Sprint-4 | 20 | 7 Days | 31 Jul 2026 | 02 Aug 2026 | 20 | 02 Aug 2026 |

The project is divided into 4 sprints, each with a duration of 7 days. Every sprint contains approximately 20 story points. The team's average velocity is 20 story points per sprint, indicating consistent progress and timely completion of planned user stories.

Average Velocity = Total Story Points Completed ÷ Number of Sprints

Average Velocity = 80 ÷ 4 = 20 Story Points per Sprint

Burndown Chart’s (Description)

The Burndown Chart represents the remaining work against time during each sprint. At the beginning of every sprint, the remaining story points are 20, and they decrease steadily as development progresses. By the end of the sprint, all planned story points are completed, demonstrating efficient sprint execution and successful delivery of project milestones.